Week 1: The Core Infrastructure & AI Logic

Day 1: Research & Project Specification (Today)

- Task: Deep dive into "AML Transaction Monitoring" and "ZK-KYC" concepts.

- Deliverable: Finalize the Problem Statement and Concept Note.

- Technical: Set up a GitHub Repo with a professional README and folder structure (/backend, /ai_engine, /contracts, /frontend).

Day 2: System Architecture & Man-Hour Sheet

- Task: Draw the data flow. How does a card payment trigger the AI? How does the AI trigger the Smart Contract?

- Deliverable: Complete the Man-Hour Estimation Sheet. This must be realistic (e.g., "3 hours for API authentication logic").

Day 3: The AI "Compliance" Engine (Python)

- Task: Build the Risk-Scorer. Use Python/Flask. Create an algorithm that flags transactions if:

  - The amount is over a certain limit ($10,000+).

  - The wallet address is in a "mock" blacklist.

  - The transaction frequency is too high (Bot detection).

- PROFESSOR UPDATE #1: Send the first update today (details in previous message).

Day 4: Backend API Development (Node.js)

- Task: Create the Express server. Build endpoints for POST /payment/initiate and GET /compliance/check.

- Logic: The backend should receive "card details," send them to the AI engine, and wait for a "Pass/Fail" response.

Day 5: Mock Payment Gateway Integration

- Task: Integrate a simulated Web2 payment flow. Use Stripe's "Test Mode" or create a robust mock service that simulates successful and failed card authorizations.

Day 6: Smart Contract Development (Solidity)

- Task: Write a simple "Vault" contract. It should have a function releaseTokens() that requires a cryptographic signature from your backend to execute. This proves you understand "On-chain Compliance."

- PROFESSOR UPDATE #2: Report that the AI engine and Backend are linked.

Day 7: Buffer & Integration Testing

- Task: Connect the Backend to the Smart Contract using ethers.js or web3.js. Ensure the backend can call the contract once the AI approves the transaction.

Week 2: Frontend, Edge Cases & Documentation

Day 8: Frontend - The "Checkout" Experience

- Task: Build the React UI. Use a "Dark-Mode Glassmorphism" style.

- Features: A card input form and a "Connection Status" for the user's Web3 wallet (use MetaMask/RainbowKit).

Day 9: Frontend - The "Compliance Dashboard"

- Task: Build a small "Admin View" that shows the AI's thought process. (e.g., "Risk Score: 15% - Low Risk - Approved"). This is a huge "Proactivity" bonus.

- PROFESSOR UPDATE #3: Report that the Full-Stack "Bridge" is functional from UI to Blockchain.

Day 10: AML Edge Case Implementation

- Task: This is for "Technical Depth." Add logic to handle "Failed KYC." If the AI rejects the user, the UI should show a professional "Compliance Hold" message, not just a generic error.

Day 11: Security Refinement

- Task: Implement "Environment Variables" (.env) for API keys. Add basic rate-limiting to your API to show you understand production-grade security.

Day 12: Documentation - The Research Summary

- Task: Write the 3–5 page PDF.

  - Section 1: Why the Web2/Web3 bridge is broken.

  - Section 2: How your AI-AML engine solves it.

  - Section 3: Future scalability (Multichain).

- PROFESSOR UPDATE #4: Final progress report. Mention you are in the documentation/testing phase.

Day 13: Demo Video & Final Polishing

- Task: Record a 2-minute screen-share.

  - Show a successful payment.

  - Show the AI blocking a "blacklisted" wallet.

  - Show the code structure.

- Final Touch: Clean up the GitHub README. Add a "How to Run" section.

Day 14 (May 2nd): Final Submission

- Task: Zip the PDF, Man-Hour Sheet, and the GitHub link. Submit before the deadline.